**Project Proposal & Cost Estimate**

**Project Title:** *PhotoMotionMedia Portfolio Website*  
**Client:** Robert Rodrigues  
**Developer:** Cristin Johnson  
**Date:** 22/05/2025

**1. Project Overview**

This project aims to deliver a **custom photography portfolio website** that is visually striking, responsive, interactive, and tailored to reflect the client’s creative identity. The website will also feature basic contact functionality and image protection measures. The client will provide all key assets including images, video, domain name, and layout reference.

**2. Key Features**

* A **clean, elegant multi-page layout**
* A **homepage** with intro and a **contact form**
* **Gallery pages** integrated with cloud storage (like Google Drive)
* Scroll-based interactivity and smooth reveal animations
* **Image security**: disable right-click and download options
* Mobile-friendly, responsive design
* Free hosting setup via GitHub Pages
* Design closely following client’s chosen template

**3. Flexibility of Requirements**

* **Number of pages, gallery categories, or specific sections** may change during the project based on client feedback or content updates.
* Any such changes will be communicated clearly and integrated **within the current timeline and budget where feasible.**

**4. Project Timeline**

|  |  |
| --- | --- |
| **Phase** | **Duration** |
| Finalizing Requirements | 2–3 Days |
| Designing Layout & Structure | Week 1 |
| Building Functionality & Gallery | Week 2 |
| Image Protection + Interactions | Week 3 |
| Testing, Revisions, Deployment | Week 4 |

**5. What the Client Will Provide**

* Custom domain name
* Layout reference or wireframe
* Text and media (photos, videos)
* Data for contact form and sections

**6. Estimated Cost Breakdown**

|  |  |
| --- | --- |
| **Task** | **Cost (₹)** |
| Website Design & Development (Core) | ₹5,000 |
| Gallery & Image Integration | ₹800 |
| Contact Form with Validation | ₹800 |
| Scroll Effects & Section Animations | ₹1,000 |
| Image Protection (disable right-click) | ₹1,200 |
| Free Hosting (GitHub Pages Setup) | ₹600 |
| Testing & Feedback Round | ₹600 |
| Maintenance | ₹ 2000 |
| **Total** | **₹12,000** |

**7. Optional / Add-On Costs (if requested later)**

|  |  |
| --- | --- |
| **Extra Feature** | **Estimated Cost (₹)** |
| Additional Pages (beyond 5) | ₹500 per page |
| SEO Setup (Meta tags, optimization) | ₹1,000 |
| CMS (for easy content updates) | ₹3,000+ |
| Hosting Upgrade (non-GitHub) | Based on host |
| Advanced Parallax / Animation Scripts | ₹1,500–₹2,000 |

**8. Why This is a Budget-Friendly Proposal**

* GitHub Pages eliminates recurring hosting costs.
* No charge for content/design assets since the client is providing them.
* You only pay for the **hands-on work** of making your vision a reality.
* The entire process is structured, timeline-bound, and transparent.